ArenaX Architecture, ERD, and Delivery Roadmap

Project planning pack for the final full-stack course submission

Prepared for Ofek and Mevorach

# 1. Document Purpose

This document consolidates the architectural view, database design, and execution roadmap for ArenaX. It is intended to help the team align on implementation scope, ownership, and delivery order while ensuring compliance with the course requirements.

# 2. Solution Architecture

ArenaX is designed as a full-stack web application. The client is a React + TypeScript web app. All business logic, authentication, validation, file uploads, AI integration, and third-party communication are routed through a Node.js + Express backend. Data is stored in MongoDB. Lichess remains an external integration, while the AI feature is implemented as a backend-controlled service.

Figure 1. High-level ArenaX architecture.

## Architecture Notes

The frontend never communicates directly with Lichess or the AI provider. All external communication flows through the backend.

Authentication is based on JWT access tokens and refresh tokens, with protected routes enforced by middleware.

The upload module stores images on the server to satisfy the course requirement for local image storage.

The AI feature should be domain-relevant, such as natural-language search across ArenaX posts.

# 3. Database Design

The database model is intentionally compact for the MVP while still supporting the required product flows: authentication, user profiles, posts, comments, likes, and future Lichess profile linking.

Figure 2. ArenaX database entity-relationship diagram.

## Entity Summary

| Entity | Main Fields | Purpose |
| --- | --- | --- |
| User | username, email, password, profileImage, bio, googleId, lichessUsername, refreshToken | Stores identity, profile data, and authentication-related information. |
| Post | authorId, text, imageUrl, likesCount, commentsCount, createdAt | Represents a social post created by a user and displayed in the feed. |
| Comment | postId, authorId, text, createdAt | Stores comments displayed on the dedicated post details page. |
| Like | postId, userId | Tracks whether a user liked a specific post and supports like counters. |

# 4. Delivery Roadmap

The recommended implementation sequence below is designed to reduce merge conflicts, support parallel work, and produce visible progress at the end of every stage.

Phase 1 – Backend foundation: Complete backend authentication, Swagger, validation, token refresh flow, tests, and MongoDB integration.

Phase 2 – Frontend authentication: Create the React app, routing, login/register pages, token persistence, and logout flow.

Phase 3 – User profile: Implement profile page, edit profile form, profile image upload, and display of user posts.

Phase 4 – Posts and feed: Implement create/edit/delete post APIs and UI, image upload, feed endpoint, and paging/infinite scroll.

Phase 5 – Social interactions: Implement comments screen, comment counters, likes, and route protection for social actions.

Phase 6 – AI feature: Add AI-powered natural-language search for posts and connect it to the frontend search experience.

Phase 7 – Lichess connection: Allow users to store or connect a Lichess username and expose relevant profile data.

Phase 8 – Deployment: Prepare production build, PM2 process management, HTTPS deployment, and server validation for final submission.

# 5. Detailed Task Roadmap

The following table breaks the work into concrete development tasks. Owners and branches are assigned to support a clean Git workflow using main, dev, and feature branches.

| # | Task | Description | Owner | Branch |
| --- | --- | --- | --- | --- |
| 1 | Initialize frontend app | Create React + TypeScript client app structure and install base dependencies. | Mevorach | feature/client-setup |
| 2 | Configure frontend routing | Add React Router and define the main public/private route layout. | Mevorach | feature/client-routing |
| 3 | Build login page | Create login screen UI and connect form state handling. | Mevorach | feature/client-login |
| 4 | Build register page | Create register screen UI and validation feedback. | Mevorach | feature/client-register |
| 5 | Persist authentication | Store tokens safely and keep the user logged in across refreshes. | Mevorach | feature/client-auth-persist |
| 6 | Create auth API client | Add Axios API wrapper for auth endpoints. | Mevorach | feature/client-auth-api |
| 7 | Add Google login backend | Implement Google OAuth on the server to satisfy external-provider login requirement. | Ofek | feature/server-google-auth |
| 8 | Add Google login frontend | Add Google login button and callback flow in the client. | Mevorach | feature/client-google-auth |
| 9 | Create user profile API | Implement get/update profile endpoints on the backend. | Ofek | feature/server-profile |
| 10 | Create profile page UI | Render profile details, bio, image, and linked Lichess username. | Mevorach | feature/client-profile |
| 11 | Add profile image upload | Support uploading a profile image to the server and saving its path. | Ofek | feature/server-profile-upload |
| 12 | Create edit profile UI | Implement editable form for username, bio, and profile image. | Mevorach | feature/client-profile-edit |
| 13 | Design post model and routes | Implement backend model, validation, and routes for posts. | Ofek | feature/server-posts |
| 14 | Create feed endpoint | Build feed API with pagination or infinite-scroll friendly response. | Ofek | feature/server-feed |
| 15 | Create post editor UI | Create post form with text and image selection. | Mevorach | feature/client-post-create |
| 16 | Render posts feed UI | Display paginated feed with author, text, image, counts, and actions. | Mevorach | feature/client-feed |
| 17 | Enable edit/delete post | Allow post owners to update or remove their own posts. | Ofek | feature/server-post-controls |
| 18 | Add edit/delete controls in UI | Expose edit and delete actions only for the post owner. | Mevorach | feature/client-post-controls |
| 19 | Implement comments API | Create backend endpoints for creating and fetching comments by post. | Ofek | feature/server-comments |
| 20 | Create comments page UI | Build the dedicated post details and comments screen. | Mevorach | feature/client-comments |
| 21 | Implement likes API | Create like/unlike endpoints and efficient count updates. | Ofek | feature/server-likes |
| 22 | Add likes UI | Render like button and optimistic count updates in the client. | Mevorach | feature/client-likes |
| 23 | Add AI search endpoint | Implement natural-language search endpoint for ArenaX posts. | Ofek | feature/server-ai-search |
| 24 | Add AI search UI | Create search bar and display AI-assisted results in the feed. | Mevorach | feature/client-ai-search |
| 25 | Add Lichess account field | Store and expose Lichess username in the user profile. | Ofek | feature/server-lichess |
| 26 | Add Lichess profile UI | Display linked Lichess username in the profile page. | Mevorach | feature/client-lichess |
| 27 | Expand Swagger docs | Document all new endpoints, bodies, security rules, and responses. | Ofek | feature/server-swagger |
| 28 | Expand automated tests | Add API tests for profile, posts, comments, likes, and AI search. | Ofek | feature/server-tests |
| 29 | Protect client routes | Prevent unauthorized access to private pages. | Mevorach | feature/client-route-guards |
| 30 | Polish error handling | Standardize frontend and backend error messages and validation display. | Ofek & Mevorach | feature/polish-errors |
| 31 | Prepare production env | Separate development and production environment variables and settings. | Ofek | feature/server-production |
| 32 | Prepare PM2 config | Create PM2 process configuration for deployment. | Ofek | feature/server-pm2 |
| 33 | Prepare HTTPS deployment | Document and configure HTTPS/domain setup on the college server. | Ofek | feature/server-https |
| 34 | Final UI polish | Improve visual consistency, spacing, and submission readiness. | Mevorach | feature/client-polish |
| 35 | Final QA pass | Execute end-to-end testing, bug fixes, README updates, and demo preparation. | Ofek & Mevorach | feature/final-qa |

# 6. Git Workflow Rules

main remains stable and submission-ready.

dev is the integration branch for approved work.

Every feature is developed in a dedicated feature/* branch.

All pull requests should target dev first and then be merged into main only after validation.

All code comments must be written in English.

All commit messages must be written in simple English.