# ArenaX Development Plan – Task Division & API Structure

# Overview

This document defines the updated development plan for the ArenaX project. The goal is to allow both developers to work on backend and frontend simultaneously without causing merge conflicts or blocking each other.

# Development Strategy

The team works using Feature Ownership. Each developer owns a complete feature (backend + frontend) instead of splitting work strictly by backend/frontend layers.

# Git Workflow

Before starting any new task:

git checkout dev

git pull origin dev

git checkout -b <feature-branch>

After completing the feature:

git push origin <feature-branch>

Create Pull Request → merge into dev

# Phase 3 – User Profile

## Feature: Profile Page (Owner: Ofek)

Branch: ofek/profile-feature

Backend Tasks:

GET /users/me – Return logged-in user profile

PUT /users/me – Edit profile

POST /users/me/image – Upload profile image

Frontend Tasks:

Profile page UI

Edit profile form

Profile image display

## Feature: Profile Posts (Owner: Mevorach)

Branch: mevorach/profile-posts

Backend Tasks:

GET /users/:id/posts – Return user posts

Frontend Tasks:

Display user posts on profile page

Post card component

# Phase 4 – Posts and Feed

## Feature: Feed System (Owner: Ofek)

Branch: ofek/feed-feature

Backend Tasks:

GET /posts – Feed endpoint with pagination

Frontend Tasks:

Feed page UI (/feed)

Infinite scroll implementation

Render posts list

## Feature: Post Management (Owner: Mevorach)

Branch: mevorach/post-management

Backend Tasks:

POST /posts – Create post

PUT /posts/:id – Edit post

DELETE /posts/:id – Delete post

Image upload for posts

Frontend Tasks:

Create post form

Edit post UI

Delete post button

Image preview

# Phase 5 – Social Interactions

## Feature: Likes (Owner: Ofek)

Branch: ofek/likes-feature

Backend Tasks:

POST /posts/:id/like

DELETE /posts/:id/like

Frontend Tasks:

Like button

Likes counter display

## Feature: Comments (Owner: Mevorach)

Branch: mevorach/comments-feature

Backend Tasks:

GET /posts/:id/comments

POST /posts/:id/comments

Frontend Tasks:

Comments screen

Comment form

Comments list

# Recommended API Structure

User Endpoints:

GET /users/me

PUT /users/me

POST /users/me/image

GET /users/:id/posts

Posts Endpoints:

POST /posts

GET /posts?page=1&limit=10

GET /posts/:id

PUT /posts/:id

DELETE /posts/:id

Comments Endpoints:

GET /posts/:id/comments

POST /posts/:id/comments

Likes Endpoints:

POST /posts/:id/like

DELETE /posts/:id/like

# Feed Response Example

{
  "items": [
    {
      "_id": "post1",
      "text": "Example post",
      "imageUrl": "/uploads/posts/example.jpg",
      "likesCount": 3,
      "commentsCount": 2,
      "author": {
        "_id": "user1",
        "username": "ofek"
      },
      "createdAt": "2026-03-16T10:00:00Z"
    }
  ],
  "page": 1,
  "limit": 10,
  "hasMore": true
}